# AI-PLC Session State

# Session Info

Project: Costco — Product Discovery

Started: 2026-07-22T13:03:00-04:00

Last Updated: 2026-07-22T14:16:00-04:00

Mode: Solo

Entry Point: 1: Pain Points

Storage: Session workspace (artifacts/aiplc-docs/)

# Progress

| Phase | Status | Artifact |
| --- | --- | --- |
| Envision | ✅ Complete | 01-envision/prfaq.md, 01-envision/pain-points.md |
| Solution Analysis | ✅ Complete | 5 solutions identified (3 Agentic, 2 Application) |
| Use Case Intake | ✅ Complete | Pre-populated from Solution Analysis |
| Prioritization | ✅ Complete | Scored with Costco-adjusted weights |
| Prototype Specs | ✅ Complete | 04-prototypes/PROTOTYPE-freshness-intelligence.md |
| Prototype Build | ✅ Complete | 04-prototypes/freshness-intelligence-prototype.html |
| Product Strategy | ⬜ Not Started | — |
| Go-to-Market | ⬜ Not Started | — |

# Current Phase Details

Active Phase: Post-Prototype Build — awaiting user decision

Next Step: Continue to Product Strategy OR stop

# Key Decisions

Pain points source: AI-assisted research (13 web sources)

Removed: "Can't find products in-store" (user decision)

Storage: Session workspace only (user will export if desired)

Framing: We ARE Costco, building for members

Primary persona: Busy family shopper (weekly bulk trips)

#1 outcome: Save time on every trip

Scope: Phased — MVP now, full vision later

MVP: In-store product finder (search + aisle location)

Prioritization weights: CI 30%, BV 25%, SA 20%, TF 15%, TtV 10%

Selected for prototype: Freshness Intelligence (top Agentic)

Tech architecture: Local-first (no cloud infra required)

Key innovation: Freshness badges (🟢🟡🔴) on shopping list items

Prototype style: Dark theme (dark navy cards, white text, high contrast)

Iterations: 4 (readability/contrast improvements)